[Date]

Rokunda Events Ramashia

[company name]

[Document title]

[Document subtitle]

Contents

- Organisation Overview

- Website Goals and Objectives

- Strengths and Weaknesses Analysis

- Proposed Website Features

- Design and User Experience

- Technical Requirements

- Timeline and Milestones

- Visual Map Structure

- References

- Conclusion

1. Organisation Overview

WEBSITE DEVELOPMENT PROPOSAL

Infinity Tech Website Project

1. Introduction

Company Overview

Company Name: Infinity Tech
Type: Technology / IT Solutions
Founded: 2024
Founder: Rokunda Ramashia
Domain: infinitytech.co.za

Infinity Tech is a technology company that focuses on providing digital solutions to businesses. The company offers services such as website development, software development, IT support, cloud services, and technology consulting. Infinity Tech was established to help businesses improve their online presence and operate more efficiently in today’s digital environment.

The company aims to provide affordable, reliable, and user-friendly solutions that can help businesses grow and adapt to modern technology trends.

2. Purpose of the Proposal

The purpose of this proposal is to explain the planning, design, and development of the Infinity Tech website. The website will act as the company’s online platform where users can learn more about the business, explore services, view previous projects, and contact the company for assistance or quotations.

The proposal also explains the website structure, features, design approach, technical requirements, project timeline, and budget planning.

3. Project Objectives

The main objectives of the website are to:

- Build a professional online presence for Infinity Tech

- Increase visibility and attract more clients

- Showcase the company’s services and completed projects

- Allow users to send enquiries and request quotations

- Improve communication between the business and customers

- Share useful technology-related content through a blog

- Support business growth through digital marketing

- Provide transparent pricing using a price estimator tool

4. Target Audience

The website is designed for:

- Small and medium-sized businesses

- Startup companies

- Business owners

- Companies looking for IT support

- Businesses that want to improve their digital presence

- Organizations that need software or website solutions

5. Proposed Website Structure

The Infinity Tech website will include the following pages:

| Page | Purpose |
| --- | --- |
| Homepage | Introduces the company, services, and important information |
| About Page | Provides the company background, mission, and values |
| Services Page | Explains all services offered by Infinity Tech |
| Portfolio Page | Displays completed projects and case studies |
| Blog Page | Shares technology news and informative articles |
| Enquiry Page | Allows users to request services and quotations |
| Contact Page | Provides contact information and business location |

6. Website Features and Functionality

The website includes several important features to improve functionality and user experience.

Main Features

- Responsive mobile-friendly design

- Interactive portfolio gallery

- Contact and enquiry forms

- Newsletter subscription form

- Price estimator tool

- Service comparison tables

- Social media integration

- Mobile navigation menu

- Embedded Google Maps

- SEO-friendly page structure

Additional Features

- Functional navigation links

- Fast-loading pages

- Accessible layout and structure

- SSL website security

- Cross-browser compatibility

7. Design and User Experience

Colour Scheme

| Colour | Hex Code |
| --- | --- |
| Tech Blue | #0A74DA |
| White | #FFFFFF |
| Light Grey | #F5F5F5 |
| Dark Grey | #1F1F1F |

Typography

| Element | Font |
| --- | --- |
| Headings | Montserrat |
| Body Text | Roboto |

Design Approach

The website follows a clean and modern design style. The layout is simple, professional, and easy to navigate. Full-width sections, clear buttons, and organized content make the website easier for users to interact with.

The website is also designed to work properly on mobile phones, tablets, and desktop devices.

8. Sitemap and Navigation

The website sitemap is detailed and well-organized to ensure that users can easily find information.

The navigation menu is:

- Easy to use

- Responsive on mobile devices

- Functional across all pages

- User-friendly and accessible

All links are fully functional and connected correctly, helping to improve the user experience and website accessibility.

The mobile hamburger menu also allows users to navigate the website easily on smaller screens.

9. Wireframes

Basic wireframes were created during the planning stage to help structure the website layout and content sections.

The wireframes successfully guided the development process, although some areas still need more detail, especially regarding:

- Responsive layouts

- Interactive elements

- Spacing and alignment

- User interaction flow

Future improvements may include more advanced wireframes and interactive prototypes.

10. Technical Requirements

| Requirement | Details |
| --- | --- |
| Domain | infinitytech.co.za |
| Technologies | HTML5, CSS3, JavaScript |
| Icons | Font Awesome |
| Fonts | Google Fonts |
| Hosting | Netlify or standard hosting |
| Version Control | GitHub |
| Security | SSL Certificate |
| Responsiveness | CSS Media Queries |

11. Budget Planning

The project budget was planned according to the features, tools, and development requirements of the Infinity Tech website.

The budget includes website development, design, hosting, testing, deployment, and maintenance costs.

Estimated Project Budget

| Item | Description | Cost |
| --- | --- | --- |
| Domain Registration | Website domain registration | R1,000 |
| Web Hosting | Hosting and server setup | R3,000 |
| SSL Certificate | Website security implementation | R2,000 |
| UI/UX Design | Website layout and interface design | R6,000 |
| Front-End Development | HTML, CSS, and JavaScript coding | R10,000 |
| Portfolio Integration | Project gallery functionality | R3,000 |
| Contact & Enquiry Forms | Functional forms with validation | R2,500 |
| Price Estimator Tool | Interactive pricing calculator | R4,500 |
| SEO Optimization | Basic search engine optimization | R3,000 |
| Testing & Debugging | Mobile and browser testing | R2,000 |
| Deployment & Configuration | Website launch setup | R1,000 |
| Maintenance & Support | Initial support and updates | R2,000 |

Total Estimated Project Cost:

R40,000

12. Timeline and Milestones

| Phase | Status |
| --- | --- |
| Week 4 – HTML Structure & Content | Completed |
| Week 8 – CSS Styling & Responsiveness | Completed |
| Week 12 – JavaScript & Deployment | In Progress |
| Ongoing – Maintenance & Improvements | Ongoing |

Timeline Evaluation

The project timeline provides a clear overview of the website development stages. However, some sections are still broad and may need more detailed scheduling in future updates.

Future improvements may include:

- Weekly deliverables

- Dedicated testing periods

- SEO implementation stages

- User feedback sessions

- Final deployment deadlines

13. Code Documentation

Comments were added throughout the HTML, CSS, and JavaScript files to explain how the code works.

The comments help improve:

- Readability

- Maintenance

- Troubleshooting

- Collaboration

- Future updates

The documented code structure makes it easier for developers to understand and manage the website.

14. Strengths and Weaknesses

Strengths

- Affordable and flexible services

- Modern and responsive design

- Strong focus on user experience

- Creative digital solutions

- Growing demand for technology services

Weaknesses

- New business with limited brand awareness

- Small project portfolio

- Limited marketing reach

- Need to build trust and credibility

15. Key Performance Indicators (KPIs)

The website aims to achieve the following monthly targets:

| KPI | Target |
| --- | --- |
| Website Visitors | 1,500+ |
| Average Time on Site | 3+ Minutes |
| Service Enquiries | 25+ |
| Contact Form Submissions | 15+ |
| Mobile Traffic | 65%+ |
| Portfolio Views | 300+ |

8. Visual Map Structure (Updated with Code Implementation)

9. References (Harvard Style)

Britannica, 2026. BMW History. Available at: https://www.britannica.com/money/BMW (Accessed: 19 March 2026).

Font Awesome, 2026. Free Icons. Available at: https://fontawesome.com (Accessed: 19 March 2026).

Google Fonts, 2026a. Montserrat Font Family. Available at: https://fonts.google.com/specimen/Montserrat (Accessed: 19 March 2026).

Google Fonts, 2026b. Roboto Font Family. Available at: https://fonts.google.com/specimen/Roboto (Accessed: 19 March 2026).

Netlify, 2026. Free Hosting Platform. Available at: https://www.netlify.com (Accessed: 19 March 2026).

W3Schools, 2026. HTML5 Tutorial. Available at: https://www.w3schools.com/html/ (Accessed: 19 March 2026).

10. Conclusion

The website for Infinity Tech has been successfully structured to increase online visibility, draw in more customers, and boost interaction. Based on the provided code, the platform features a robust design, a responsive mobile-first layout, a service comparison table, a price estimator tool, and integrated enquiry maps. These elements directly support the defined KPIs and will facilitate long-term growth and commercial success.